## Slide 1: Your project name here
Project Kick-off
Date

## Slide 2: Kick-off Meeting Agenda
Introductions
Message from Project Sponsor
Values That Guide Our Work
Round Table Discussion – Lessons learned from other projects
Review of Project Charter
Next Steps
Questions & Discussion

## Slide 3: Welcome and Background
subtitle

## Slide 4: Introductions
Team members
Other stakeholders (e.g. vendor)
Notes: Introductions – Let everyone know that you’ll be asking each attendee to state his/her name and what area s/he is representing. This would also be a good opportunity to ask everybody what their personal goals with their participation on the project.
In addition, advise that you’ll be providing a brief introduction to the PMO and the project management if these items are new to the meeting attendees.

## Slide 5: Introductions
Project Management Office services that are available for this project:
  Maintain library of tools, processes, templates, and best practices for project and systems development life cycle methodologies
  Assignment of an experienced, senior Project Manager to large, high risk or strategically aligned IT projects
  Coordinate training and provide consultation on project management concepts and best practices
  Improve communication and information sharing for projects
  Conduct project health checks
https://uwaterloo.ca/ist-project-management-office/
Notes: PMO services may include the assignment of an experienced, senior Project Manager to your project from the PMO resource pool, or others within IST may do the project management. Regardless of who is leading the project, other services that are offered through the PMO that may be taken advantage of for any project include:
  Maintain library of tools, processes, templates, and best practices for project and systems development life cycle methodologies
  - Coordinate training and provide consultation on project management concepts and best practices
  - Improve communication and information sharing for projects in progress
  Provide project facilities and equipment – project room space, computers, laptops, mobile devices, etc.
  Conduct project health checks – recommended for all medium and large projects after project planning, and during project execution

## Slide 6: Introductions
Project management methodology:
  Inputs and deliverables vary depending upon project size, complexity, timeline, and project management approach (e.g. agile, interactive, waterfall)
  4 life cycle phases
    Initiation: define the project objectives, scope, roles & responsibilities, and obtains authorization to begin
    Planning: establish work break down, how it will be achieved, when, and by who.
    Execution: manage time, scope, procurement, risk, communications, resources, costs/budget, changes, and quality. Track and report on project status.
    Closing: finalize all activities, complete deliverable(s), measure success, and formally closes the project
Notes: All projects that are managed within IST should follow a standard project management methodology to reduce risk associated with the project, and introduce consistency for stakeholders, project teams, and sponsors on how projects are managed. The methodology will be scalable, based on size and complexity, so that the right amount of project management is applied to your project. Size and complexity are determined based on risk and resources (expenses and FTE).
Different approaches for delivering the project’s end results also impact how a project is managed. These approaches are agile, iterative, waterfall, and incremental.
The project management life cycle that will be followed for this project includes 4 phases:
    Initiation: define the project objectives, scope, roles & responsibilities, and obtains authorization to begin
    Planning: establish work break down, how it will be achieved, when, and by who.
    Execution: manage time, scope, procurement, risk, communications, resources, costs/budget, changes, and quality. Track and report on project status.
    Closing: finalize all activities, complete deliverable(s), measure success, and formally closes the project

## Slide 7: Sponsor Message
What is the history for this project?
Current situation
How project success will be measured
Notes: Sponsor message – The sponsor’s message should include a brief overview of why the project is being done, how we got to this point and where are at this point in time. In addition, it would be worthwhile for him/her to reinforce the value of the project from a business perspective, state his/her confidence in the team and his/her commitment to supporting the success of the project. It would also be beneficial for the sponsor to talk about how project success will be measured. (Note: a lot of this content will come from the business case.)

## Slide 8: Values That Guide Our Work
Think Differently
Act with Purpose
Work Together
Home | Values | University of Waterloo
Notes: Sponsor message – The sponsor’s message should include a brief overview of why the project is being done, how we got to this point and where are at this point in time. In addition, it would be worthwhile for him/her to reinforce the value of the project from a business perspective, state his/her confidence in the team and his/her commitment to supporting the success of the project. It would also be beneficial for the sponsor to talk about how project success will be measured. (Note: a lot of this content will come from the business case.)

## Slide 9: Round Table Discussion
Lessons learned from other projects
Do’s
Don’ts
Notes: Round table discussion – At this meeting, you can leverage the project team’s experience by asking them to share their experience with other projects and what they felt made their other project experiences successful or unsuccessful. This discussion will engage participants and ensure the project planning takes into consideration lessons learned from other projects.
(If the participants have no prior project experience, the round table could be an ice breaker exercise for people to share what excites them about the project and what concerns them. This approach will also uncover risks areas that should be incorporated in the planning phase of the project.)

## Slide 10: The project
The people, timeline, scope

## Slide 11: Project Charter Overview
The objectives of (project name) are as follows:
1) xxy
2) yyx
3) zzy
Notes: As per the project charter

## Slide 12: Project Scope
In Scope:
Out of Scope:
Notes: As per the project charter

## Slide 13: Project Team
Role | Name
Sponsors | 
Project Owner | 
Project Manager | 
Business Analyst | 
Project Team Members | 
Change Management Consultant | 
Notes: Replace “Project Role, Name” in the chart with real names or TBD if roles are known but resources have not yet been assigned.

## Slide 14: Governance
Steering committee:
Notes: Project governance may be assigned to Steering Committee or some other group.

## Slide 15: Project Milestones
Phase | Milestones | Target Date
I |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
II |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
III |  | MMM YYYY
Note: The high level scope, milestones and target dates may change when the project team begins the planning phase of the project.
Notes: As per the project charter

## Slide 16: Constraints
List here
Notes: As per the project charter

## Slide 17: Roles & Responsibilities
List here
Notes: Describe the roles & accountabilities for the Project team and governance group or groups.

## Slide 18: HOW YOU CAN HELP
Provide input and get involved
Notes: Provide an invitation to stakeholders and identify stakeholders

## Slide 19: Stakeholders
Stakeholder analysis
Notes: Identify the project stakeholders and if possible, provide a summary of the analysis completed – E.g. who they are, how they are impacted by the project, and their interest in the project.

## Slide 20: Stakeholders
Stakeholder strategy
Notes: Explain the plan to manage each stakeholder (or stakeholder group) as a result of the analysis. Seek feedback from the group, if applicable.

## Slide 21: Next Steps
Further planning
Project teams site or documents
Scheduling project meetings
Etc.

## Slide 22: what questions do you have for us?

## Slide 23
PAGE 23
thank you!