## Slide 1: Program Kick-off
Program Name
Notes: Purpose of Program Kick off
Program kickoff meetings are more than just a feel good, meet and greet. It is the program manager’s first opportunity to set expectations across the entire team, crack the ice that can inhibit team communication and ensure that your sponsor and stakeholders understand the program vision, objectives, benefits, deliverables and schedule milestones thereby helping the team be successful. The program kick off is part of the Portfolio Management Group’s program benefit delivery phase of the life cycle and is required for all programs.
Instructions
This Program Kickoff Presentation is intended to be used at a program kickoff meeting with relevant stakeholders, sponsors, and team members present. The meeting is typically led by the program manager. The tone of the meeting should be motivating to encourage interest and commitment to the program. The meeting can be between one and two hours, including time for questions. The kickoff meeting provides high level information about the program and does not get into granular details of the program implementation.
Tips
Invitees should include people assigned to the program and/or functional managers who will have staff involved in the program or who are responsible of a functional area the program will be impacting, the sponsor, and any other important stakeholders. (Note: some attendees may be external to the university, such as vendor.)
Most of this information presented at the kick off meeting will come from the Program Charter and Business Case. It is common to involve key team members in the creation of the kickoff presentation content to ensure accuracy and that a wide variety of perspectives have been accounted for. It is also wise to discuss some of the information with key sponsors and stakeholders prior to the kickoff meeting to avoid any major disapproval in the meeting.
Time should be allotted throughout the presentation or at the end for questions and discussion.
The kickoff is intended to bring everyone up to speed, not to discuss every item in detail.
Every participant needs to see you taking charge of the meeting agenda.
Summarize the meeting with a call for action and list outstanding items that require immediate follow-up. Provide direction on any follow-up communication needed and what you expect from everyone at the first status meeting.
This kickoff presentation can also be used later if new team members are brought on board and components (initiatives and projects) of the program are initiated. The presentation can be shared with them to help them get up to speed quickly on the details of the program, especially by providing them with the understanding of the program’s vision and benefits.
Next Steps
File the presentation in the documentation repository. Once the program has been kicked off, the program will move into the Benefit Delivery phase with planning and execution.

## Slide 2: Kickoff Meeting Agenda
Introductions
Message from Program Sponsor
Round Table – lessons learned
Program Vision & Goals
Program Benefits
Program Scope
Program Success
High-level Milestones
Program Team & Governance
PMO Services and Methodologies
Questions & Discussion

## Slide 3: Introductions
Introduction of team members in audience and any other stakeholders
Notes: Introductions – Let everyone know that you’ll be asking each attendee to state his/her name and what area s/he is representing. This would also be a good opportunity to ask everybody what their personal goals with their participation on the program.
In addition, advise that you’ll be providing a brief introduction to the PMO and their list of services the program could take advantage of, as well as the project & program management methodologies if these items are new to the meeting attendees.

## Slide 4: Sponsor message
Sponsor Message
  What are the business drivers for this program?
  What is the current situation?
Notes: Sponsor message – The sponsor’s message should include a brief overview of why the program is being done, how we got to this point and where are at this point in time. In addition, it would be worthwhile for him/her to reinforce the value of the program from a business perspective, state his/her confidence in the team and his/her commitment to supporting the success of the program.

## Slide 5: Round Table
Lessons learned from other initiatives, projects, programs:
  Do’s:
  Don’ts:
Notes: Round table discussion – At this meeting, you can leverage the participants’ experience by asking them to share their experience with other projects/initiatives/programs and what they felt made their other experiences successful or unsuccessful. This discussion will engage participants and ensure the program planning takes into consideration lessons learned from other experiences.
You can prepopulate the slide based on research of similar projects, programs, and initiatives as well.

## Slide 6: Program Vision & Goals
Vision
Goals
Notes: Due to the length of a program, a vision should be established to allow team members and stakeholders to visualize the future target state, after all of the benefits should be realized, in 2 or 3 simple sentences they can understand.
The Project Charter should contain the program vision.

## Slide 7: Program Benefits
The benefits of (enter program name) are as follows:
  Xxx
  Yyy
  Etc.
Notes: List the program benefits and potential target dates, if known at the time of kickoff. The project charter should contain the initial list of benefits.

## Slide 8: ProGram Scope
In Scope:
Out of Scope
Notes: As per the project charter.

## Slide 9: ProGram Success
What is success for this program?
Notes: As per the project charter.

## Slide 10: Program Roadmap
Expected program deliverables and outcomes
High Level timeline of the program components (initiatives & projects) (visual)
Notes: As per the project charter.

## Slide 11: High-Level Milestones
Component | Milestones | Target Date
I |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
II |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
 |  | MMM YYYY
III |  | MMM YYYY
Note: The high level scope, milestones and target dates may change when the project team begins the planning phase of the project.
Notes: As per the project charter.

## Slide 12: Program Team & Governance
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Program Role, Name
Notes: Replace “Program Role, Name” in the chart with real names and program roles or TBD if roles are known but resources have not yet been assigned.
Provide details on some of the key responsibilities of the different roles for the program, as per the project charter.

## Slide 13: Constraints & dependencies
Constraints
Dependencies
Notes: As per the project charter

## Slide 14: Available Pmo services
Project Management Office services that are available for this project:
  Maintain library of tools, processes, templates, and best practices for project, program, and systems development life cycle methodologies
  Assignment of an experienced, senior Project and Program Managers
  Coordinate training and provide consultation on project and program management concepts and best practices
  Improve communication and information sharing for projects and programs
  Provide program and project facilities and equipment
  Conduct program and project health checks
Contact: Pam Fluttert
https://uwaterloo.ca/ist-project-management-office/
Notes: Introductions – Let everyone know that you’ll be asking each attendee to state his/her name and what area s/he is representing. This would also be a good opportunity to ask everybody what their personal goals with their participation on the program.
In addition, advise that you’ll be providing a brief introduction to the PMO and the project & program management methodologies if these items are new to the meeting attendees.

## Slide 15: methodology
Program management methodology:
  3 life cycle phases
    Program Definition: formation, preparation, and initiation of the program by defining the program's vision, components, benefits, scope, roles & responsibilities, and authorizing the program to begin
    Program Benefit Delivery: establishes and executes plan for how the scope and benefits will be realized with program components (projects & initiatives), when components and benefits will be completed and realized, and who will be responsible
    Program Closure: finalize and transition all component activities, complete all deliverable(s), measure success and benefit realization, and formally close the program
  Projects within the program will follow a project management methodology that will be explained during project initiation
Notes: A Program is a large set of initiatives that deliver organizational change to the University in order to deliver a series of benefits. A program is divided into a number of components, which are different initiatives and projects that typically span a period of multiple years.
Program Management achieves successful delivery of the program’s multiple strategic benefits by managing the program components through a methodology that progresses the program though a program management life cycle. The program ensures collaboration amongst component teams to maximize program benefit realization.
IST's Program Management methodology for managing programs consists of 3 life cycle phases.
  Program Definition: formation, preparation, and initiation of the program by defining the program's vision, components, benefits, scope, roles & responsibilities, and authorizing the program to begin
  Program Benefit Delivery: establishes and executes plan for how the scope and benefits will be realized with program components (projects & initiatives), when components and benefits will be completed and realized, and who will be responsible
  Program Closure: finalize and transition all component activities, complete all deliverable(s), measure success and benefit realization, and formally close the program
All projects within the program should follow a standard project management methodology to reduce risk associated with the project, and introduce consistency for stakeholders, project teams, and sponsors on how projects are managed. The methodology will be scalable, based on size and complexity, so that the right amount of project management is applied to your project. Size and complexity are determined based on risk and resources (expenses and FTE).

## Slide 16: methodology
Project management methodology:
  Inputs and deliverables vary depending upon project size, complexity, timeline, and project management approach (e.g. agile, interactive, waterfall)
  4 life cycle phases
    Initiation: define the project objectives, scope, roles & responsibilities, and obtains authorization to begin
    Planning: establish work break down, how it will be achieved, when, and by who.
    Execution: manage time, scope, procurement, risk, communications, resources, costs/budget, changes, and quality. Track and report on project status.
    Closure: finalize all activities, complete deliverable(s), measure success, and formally closes the project
Notes: All projects within the program should follow a standard project management methodology to reduce risk associated with the project, and introduce consistency for stakeholders, project teams, and sponsors on how projects are managed. The methodology will be scalable, based on size and complexity, so that the right amount of project management is applied to your project. Size and complexity are determined based on risk and resources (expenses and FTE).
Different approaches for delivering the project’s end results also impact how a project is managed. These approaches are agile, iterative, waterfall, and incremental.
The project management life cycle that will be followed for this project includes 4 phases:
    Initiation: define the project objectives, scope, roles & responsibilities, and obtains authorization to begin
    Planning: establish work break down, how it will be achieved, when, and by who.
    Execution: manage time, scope, procurement, risk, communications, resources, costs/budget, changes, and quality. Track and report on project status.
    Closure: finalize all activities, complete deliverable(s), measure success, and formally closes the project

## Slide 17: Questions & Discussion
Questions / Comments?