## Slide 1: Project Close Out
Insert project name
Presented by: name and title
Date
Notes: Purpose of Project Close Out presentation
The project close out presentation is used to provide various stakeholder groups with a summary of the project in terms of what was learned and what was accomplished. It also provides the opportunity to recognize project team members for their contributions. Lastly, the close out presentation will make stakeholders aware that the project has officially completed.
Instructions
The Project Close presentation can be used for a variety of project types and may be delivered to many different stakeholder audiences.
The presentation may be delivered by the project manager, the project sponsor, or jointly by both the PM and Sponsor.
Most of the information in the presentation will come from the Project Close Out Report.
It is wise to review the presentation with key project stakeholders prior to delivery to ensure they are aware of what information is being presented and can contribute the content if they wish.
Time should be allotted throughout the presentation or at the end for questions and discussion.
Tips
If Project Close out is new to the audience, explain that a review or evaluation of any project should always be viewed positively as it is an opportunity to reflect upon the learnings of what went well and what could have been done differently to inform future projects. Also advise the audience that the recommendations arising from the lessons learned feed into the important process of continuous improvement.
If applicable (E.g. the project didn’t go well), remind the audience to keep in mind that it is always easy for others to suggest that ‘in hindsight’ different decisions or actions would have produced better results. But who knows – would it have? Explain that the lessons learned need to be used in a positive way to inform future projects and processes rather than as an excuse for “finger-pointing” or a ‘blame game’.
Next Steps
File the presentation in the project documentation repository.

## Slide 2: Agenda
Project Overview
Project Deliverables
Lessons Learned
Project Performance Outcomes
Next steps

## Slide 3: Project Overview
Project objectives
Project scope
Project success factors

## Slide 4: Project Team Acknowledgements
List people or groups who participated in the project

## Slide 5: Project Deliverables
List Key deliverables

## Slide 6: Impact of Project Deliverables
Notes: Explain who used the deliverables and with what impact.

## Slide 7: Lessons Learned
Describe top 3-5 lessons learned

## Slide 8: Project performance outcomes
Success of the product/deliverable
  How well did the product/deliverable meet expectations?
Success of the outcome
    Has the product/deliverable provided the desired benefits?
Success of the process
    How well did the processes followed to deliver the product/deliverable work? (Project Management, System Delivery methodology, other?)

## Slide 9: Next steps
Notes: List any recommended actions arising from the Lessons Learned or the Project Outcomes. Alternatively, next steps may be to initiate a new project idea that will be brought forward for approval.