## Slide 1: Digital Media Asset Management Project Update: Web Advisory Committee
May 15, 2013
Pascal Calarco

## Slide 2: Project objectives
Conduct the project initiation phase for a campus-wide DMAM-solution project.
Provide recommendations to support whether / how the university should proceed with a campus-wide DAM project.
Base the recommendations on the research conducted during the project initiation phase.

## Slide 3: Statement of work
Plan and conduct a business analysis for managing the university’s multi-media digital assets (i.e., conduct needs assessments to ascertain the university’s needs with respect to digital asset management, to define what the scope of a DMAM project would entail, and to commence preliminary requirements definition for requirements that would need to be met technically)
Conduct marketplace research on available DMAM solutions and on marketplace maturity
Perform a comparative analysis of DMAM solutions and models implemented at postsecondary institutions of similar size and structure to University of Waterloo
Identify financial and staffing (expertise) resources and team / organizational structure required for a successful implementation of a DMAM solution to meet campus-wide needs
Develop a project charter for a DMAM project including project scope, critical project deliverables, key project stakeholders, key roles and responsibilities, team / organizational structure, and key risks, issues and assumptions

## Slide 4: Working definition for project
“Digital media asset management (DMAM) consists of management tasks and decisions surrounding the ingestion, annotation, cataloguing, storage, retrieval and distribution of digital media assets, such as digital images, animations, video, audio, and possibly other digital assets.” – adapted from Wikipedia entry on Digital Asset Management

## Slide 5: Deliverables
Report summarizing research findings & recommendations to move forward/not & how
Draft Project charter for DAM solution to meet campus-wide needs

## Slide 6: Team Composition
Eric Bremner (IST/CPA)
Alison Gelata (Engineering)
Dave Hinton (IST, Computing Systems Services)
Liam Morland (IST, Client Services)
Koorus Bookan, Dianne Naughton, Cheryl Petrie (IST, ITMS)
Pascal Calarco, Susan Lanczek (Library)
Chris Halonen (Secretariat)

## Slide 7: Findings: Requirements 1
Formats: Be able to manage any MIME type; institutionally we will want to define acceptable formats for the system
Volume of assets: offer a scalable solution, with an estimated 5-25TB to start, and grow from there
Transcoding: the solution must provide for changing media formats, for example to derive a lower quality image for publishing from a master
Copyright & license management: provide for management of assets that have terms of use or restrictions; ideally manage at object level
User permissions: ability to restrict view/use of assets as needed by individuals and groups, at individual object through collections
Approval process: for gatekeeping assets before they go into repository

## Slide 8: Findings: Requirements 2
Flexible metadata: solution should allow a variety of customized schema and different schema for different use collections, while being able to search across entire repository
Search/browse: by theme/topic of assets, including developing vocabularies/categories specific to uWaterloo
Bulk ingest & processing: offer flexible bulk file and metadata ingest with workflow support
Lifecycle management: assets must be able to be have retention periods applied to them so they can be removed after their usefulness has ended
Training and support: for both content creators and managers
Integration: WCMS, digital video capture & delivery, campus authentication;
WCAG 2.0 A or AA level compliance: by 2014-01-01

## Slide 9: Optional Features Identified
Version control: to manage multiple iterations of an asset
Integration points: search external stock photography vendors (via APIs)
Watermarking: for images and video frames
Digital preservation features: offer bit integrity checksum functionality, for example, to assist with long-term preservation of assets
Format migration: migrate today’s file format standards to future standard formats
Hosted or local installation: ideally offerings for both

## Slide 10: Broader context w/other systems
Hyland OnBase: document management of University records
DuraSpace DSpace: used for UWSpace, electronic theses & dissertations
Microsoft Sharepoint: collaboration, document sharing
Various digital video delivery channels
Future: need for enterprise digital video mgmt

## Slide 11: Digital Video Capture/Delivery systems in use
iTunesU
Adobe Connect
D2L Learning Repository, D2L Capture
YouTube
Telepresence Content Server
Webstreaming
Cisco SNS
Wowza streaming
Audio podcasting
Streaming licensed films

## Slide 12: Few Integration Possibilities w/Digital Video
LEARN: currently hosted application, no direct access to database or integration between DAM and D2L Learning Repository
CISCO SNS, Telepresence: content must stay in these systems for delivery; can reference assets via APIs
YouTube, iTunesU: delivery channels, not management
Possible to have metadata record in DAM system that points to digital asset in video system/LEARN for staff use inventory

## Slide 13: COTS or Community Source?
Do we have the skills & resources available for a community source-based solution?
Cost of purchase vs. development time TCO
Time to get a solution to users
Integration points between proposed solutions and campus enterprise systems and services
Internal facing productivity tool vs. public-facing service

## Slide 14: Recommendation: AssetBank
UK-based company; widely used in UK higher education; Dalhousie, Queens, Sheridan
Training & support through Ottawa-based Archimedia
Reasonable one time perpetual enterprise license: ~$18k
Cost share amongst initial academic support units? Centrally funded?
Library & Secretariat could provide metadata schema development, WatCLASS categories
Application administration shared between units
Limit scope to digital images and photographs
Limit initial implementation to CPA, Engineering, Library, Athletics
Not include digital video & audio for initial phase

## Slide 15: AssetBank: Technical
Choice of OS: Windows or Linux
Apache Tomcat & Java; Apache HTTP recommended
Choice of database: MySQL, SQL Server, Oracle
Permissions: users, groups, individual object
Full-text indexing/first page preview: Word, PDF, etc.
Metadata: can be customized by media type
Drupal integration: objects can be referenced from external CMS via Direct Link or published REST API
Authentication/authorization: LDAP, MS AD; WIASSOPlugin with IIS
Storage needs: 1 TB to start

## Slide 16: WCAG 2.0 Compliance
AssetBank currently WCAG 1.0 AA compliant
Vendor cannot guarantee WCAG 2.0 A compliance by 2014-01-01
If internal productivity tool, have until 2021-01-01 to attain compliance
Limit usage to internal staff use until compliance

## Slide 17: Drupal integration
objects can be referenced from external CMS via Direct Link or published REST API
For initial implementation, we do not recommend referencing objects in AssetBank for direct rendering on production websites

## Slide 18: uWaterloo Test Instance
http://trial.assetbank.co.uk/assetbank-trial25/action/viewHome
Username: Pascal
Password: Pascal

## Slide 19: Project Approval & Funding
Investigation phase completed and accepted at UCIST March 27, 2013
~$25k software & training costs
$12k server and ~25TB RAID 5 storage
Library, IST, CPA: $6k each
Engineering: $3k-$4k
Need about $15k more in initial funding

## Slide 20: Questions? Thanks!