# CMS Meeting Minutes – 2008-06-19

## TASK SUMMARY:

- All:  continue with university CMS usage survey

- Paul:  complete first draft of Areas of CMS applicability and inapplicability at UW

- Paul:  Following up to see if the university has any subscriptions to IT Research such as

  - Gardner

  - Forrester

  - Yankee Group

- All:  review Risks before next meeting and let Eva know if any changes/suggestions

- Mary Lynn:  propose format for Business Case/Rationale section

## Administrative items

  - Minutes-taker assignment:  Mary Lynn

  - Agenda approval:  approved

  - Minutes approval (last meeting’s minutes yet to be circulated)

## Web Advisory Committee status update (meeting Monday June 16)

  - Attendance was smaller than usual

  - Each project reviewed their progress to-date – no comments of significance on the CMS project

## CMS use at other academic institutions

  - Eva

    - Dalhousie: emailed but no reply; will follow-up

    - Concordia: emailed but no reply; will follow-up

  - Pat

    - McMaster: Paul corresponded with McMaster (see below)

    - University of Ottawa: talking today at 3:00 pm

    - Ryerson: provided summary

  - Guillermo

    - University of Manitoba: no response – left message on voice mail; will follow-up

  - Mary Lynn

    - Beginning next week

  - Chris

    - Beginning next week

  - Terry

    - Volunteered to consolidate results of university survey

    - Assigned University of Victoria

  - Megan

    - Queen’s: provided summary

    - Calgary: in progress

    - McGill: in progress

    - PEI: provided summary

    - Alberta: provided summary

  - Paul

    - McMaster: provided summary

    - OCAD: provided summary

    - UBC: provided summary

  - Gary

    - Western: in progress

    - Winnipeg: in progress

## Technology overview

- Technology Diagrams – now on the WIKI and part of Appendix D

## Areas of CMS applicability and inapplicability at UW

- Paul will complete first draft

## Maturity of CMS marketplace

  - Considered an immature market

  - Seems open-source solutions in general are maturing – 3rd party companies are forming to support and train for open-source products

  - Sometimes developers convert from open-source to commercial so users must consider this as a risk for open-source products  - must review license agreements carefully

ASIDE:  Do we have paid subscription to Gardner or Forrester or Yankee Group? - Paul will follow-up on this.

## Benefits and risks

  - We should begin to add to each risk the probability of each risk, the impact of the risk and mitigation strategies

  - TASK for next meeting:  overview risks and ensure complete

  - There is a RISK of NOT implementing a CMS - current technologies may no longer be supported – will Adobe continue to support Contribute?

## Business Case/Rationale

  - Opportunity costs and conversion need to be considered

  - Question – do we need real numbers at this point?  What is the expectation?

  - MLB try to redevelop content for this topic for next meeting