# CMS Committee

## Minutes of meeting held Friday, April 10 from 10:30AM to 12:00PM

Present: Eva, Megan, Terry, Pat, Guillermo, Paul, Chris, Gary, Mary Lynn

Regrets: N/A

## Items

- Agenda proposed:  passed

- Approval of minutes of past meeting (April 4, 2008): passed

- Minutes taken by:  Guillermo

- Future meetings (scheduling):

- Eva circulated the Availability Schedule for committee members

- Weekday and Time: Thursdays from 10:30AM to 12:00PM

- Frequency: First 6 meetings weekly, rest of the meetings until the end of August biweekly

- Location: Availability of room MC1058 was confirmed; Pat will book this room for the proposed schedule (Already done! Thanks Pat!)

- Vacation schedules: Eva circulated the summer Vacation Schedule

- Review Project Definition

  - Goal: passed

  - Objectives: passed

  - Scope (Exclusions):   Mary Lynn pointed out there is a Document Management System Project underway; to avoid confusion, Document Management Systems will be added to the list of scope (exclusions)

  - Assumptions: passed

  - Deliverables: passed

- Proposed preliminary tasks (and proposed timelines per task)

  - Review principles for web-content management:

    - Terry mentioned several additional items to be considered in the principles for web CMSs:

      - Training: adequate training for staff is needed to deal with staff issues like mobility; it was pointed out that training is related to the ‘Ease of Maintenance’ principle

      - Agility to deal with emerging technologies must be addressed

      - Extensibility: change the wording of principle #7 to “ability to enhance and extend functionality”

      - Archiving

      - Cost: to be considered in the Benefits and Risks of CMS Implementation section of the report

    - Megan added customization as part of the enhancement principle #7

    - Guillermo will send an email with the general principles enumerated in the book Content Management Systems by Dave Addey, James Ellis, Phil Suh, David Thiemecke

  - Task to define each principle (provide definitions/short-descriptions):

    - Paul proposes to attach an appendix to the report defining and explaining each principle

    - Paul will provide the description for principle #4

  - Task to define existing web-content management at UW (stakeholders and current practices)

    - Pat will look at strategies and approaches for web-content management across campus

    - Gary will share a document about the Faculty of Mathematics’ approach to web-content management

Schedule of next meeting: 
Thursday, April 17 from 10:30AM to 12:00PM at room MC 1058