## Slide 1: Building our Next Generation Web Platform - WCMS 3.0
Presented by: Greg Smith
IST

## Slide 2: Context
The Waterloo Content Management System (WCMS) is the main platform for the University of Waterloo’s websites
There are approximately ~1000 websites in the WCMS, with 50 more under development (as of June 2020)
WCMS is built upon an open-source technology called Drupal
Waterloo is a leader in Drupal within higher education. The WCMS development team has been recognized for substantial contributions to the Drupal community
Drupal version 7 has been used at Waterloo since the WCMS began in 2011. Security patching support for Drupal 7 is ending in November 2021.

## Slide 3: Key Takeaways
The WCMS is undergoing a required upgrade between mid-2020 and Nov-2021
WCMS 2  3 (or Drupal v7  v8) is a complete re-write of the WCMS
  Future releases of Drupal are ‘continuous release’ – smaller, iterative, more frequent updates
This change will involve some automation, as well as manual work in each area of the university that has a website
  Amount of migration work will depend on the complexity of the individual website
  Any custom developed features of the WCMS will need to be re-developed
WCMS 3 is being hosted in a cloud Platform-as-a-Service model called “Pantheon”
We are committed to Drupal as the WCMS technology into the future

## Slide 4: WCMS – Strategic Context and Brief History

## Slide 5: WCMS - Strategic View of our Content Management System
Provide common toolset and guidelines for website creation and maintenance
Reduction of duplication of effort across the institution (also reduces cost)
Meet (and exceed) AODA guidelines (both Ontario law and web best practice)
Standardize digital brand
Provide flexibility to meet the diverse needs of the university while providing standardization to project a common identity to the world

## Slide 6: The Canadian Higher Ed landscape for WCMS Products
Chart: CMS
| Drupal | Wordpress | Cascade | Terminal 4 | Adobe Experience Manager | Contao | Craft | Sharepoint
 | 14 | 8 | 8 | 3 | 4 | 1 | 1 | 4

## Slide 7: WCMS – Past and Present
Drupal is open-source web content management system (Initial release: May/2000), very popular in larger higher ed institutions
Waterloo Drupal installation (WCMS) first implemented in 2011. Migration from a wide variety of Dreamweaver and HTML sites.
WCMS built on Drupal 7, continues to this day
Version History (very simplified)
WCMS 1.x – Initial release and minor feature releases
WCMS 2.x – Major redesign, ‘responsive design’ (~2015)
  Many years ahead of other higher ed!
WCMS 3.x – Re-write to Drupal 8 (“The last” re-write… Adopt continuous release model)

## Slide 8: WCMS 3.0 Fundamentals

## Slide 9: WCMS 2.x – 3.0 migration timeline
2019
2020
2021
2022
October 2019
Cloud vendor RFP awarded
April 2020
WCMS 2 code freeze
WCMS 3 development work starts
December 2020
WCMS 3 General Availability release
November 2021
Drupal 7 end-of-life
WCMS 2 to
WCMS 3 migration completed
April 2020
Pantheon cloud platform operational
January 2021 – November 2021
WCMS 2 to 3 migrations
Notes: JOE

## Slide 10: WCMS hosting – Pantheon “Platform-as-a-Service” model
Pantheon provides ongoing confidence in the underlying infrastructure of the University’s webspace without major capital investments
Automation will permit automation of the highest risk items, specifically:
  Reliable deployment of code to our 1000+ sites
  Ability to quickly patch security vulnerabilities (both at the code, and platform, level)
  Best practices around site management for our (extremely) large Drupal installation
Moving forward with Drupal Cloud now aligns well with the WCMS 3.0 project, eliminating the need for future rework

## Slide 11: Worldwide Content Delivery Network
Present day, a request to “uwaterloo.ca/*” routes all data to the on-campus data centres
  We know that traffic from international locations (especially Asia) is slow
  As a separate initiative, IST recently implemented a “VPN Tunnel” for users in mainland China to improve speed for academic software and content
Pantheon uses a worldwide Content Delivery Network to distribute web traffic
This approach will allow WCMS 3.0 to have a much faster response time for international web traffic (especially important in the current pandemic situation)

## Slide 12: New Search Engine
Google Custom Search
Simple, inexpensive cloud-based plugin
No ads for higher ed
Significant other use in higher ed:
  Stanford, MIT, Harvard
  Western, UBC, York, McMaster, Carleton, Calgary, etc.
Tie in with Google Analytics for Search Engine Optimization
Expected September 2020

## Slide 13: The path to WCMS 3.0

## Slide 14: Zero Traffic Sites
1005 sites in the WCMS (as of June 2020)
  Sites can have unlimited pages underneath them
15% of sites have less than 365 views per year (less than 1 view per day)
There is a cost per site, both in WCMS 2 and WCMS 3 model
  No chargeback, absorbed by central budget (but a cost nonetheless)
WCMS 3 project could be an opportunity to look at your site, or multiple sites, to ensure it is still relevant
We want to be mindful to not use the WCMS as “long term storage” of information, rather contemporary and useful content

## Slide 15: Previous Custom Development in WCMS
IST is assembling a list of all (known) custom development that has been done in the WCMS
Over the years, keeping an accurate list has been a challenge. This version of Drupal has been installed for ~10 years, and our development model has, in the past, allowed some modules to be installed without IST’s direct involvement.
IST is focused on the health and migration of the core WCMS platform
  We know that custom developed modules are important to campus, and we are completing an assessment on custom development to date, so that we can make collective plans.
The topic of external development of the WCMS is an area of interest for further exploration, as we look at a uniform user experience, financial pressures, etc.

## Slide 16: Site Migration
Some level of automation to get started
Manual refinement will be required in all cases
WCMS 3 adds a new content authoring tool called Layout Builder
  Standard webpage in WCMS 2 (today) – Build and design bulk of page in one area (page specific)
  WCMS 3 (Layout Builder) – Author reusable content, both within own site and across WCMS
    #1 requested feature is more flexibility in laying out webpages
    Ultimately, a building block to broader content reuse across Drupal
  Following best practice of Drupal 8+ (Core functionality)

## Slide 17: When will my unit be migrating to WCMS 3?
Expect migrations to start January 2021
WCMS 3 is being built in a staged approach
  General availability of WCMS 3.0 is expected in December 2020 (Most features, most websites)
All migrations need to be done by November 30, 2021
  Aligns with the end of security support for Drupal 7
IST has submitted a budget request for automation software and co-op students to assist with migrations beginning in January 2021
  Some manual work will be required from every area on campus (depends on the complexity of your web presence)

## Slide 18: Key Takeaways

## Slide 19: Key Takeaways
The WCMS is undergoing a required upgrade between mid-2020 and Nov-2021
WCMS 2  3 (or Drupal v7  v8) is a complete re-write of the WCMS
  Future releases of Drupal are ‘continuous release’ – smaller, iterative, more frequent updates
This change will involve some automation, as well as manual work in each area of the university that has a website
  Amount of migration work will depend on the complexity of the individual website
  Any custom developed features of the WCMS will need to be re-developed
WCMS 3 is being hosted in a cloud Platform-as-a-Service model called “Pantheon”
We are committed to Drupal as the WCMS technology into the future

## Slide 20: Thank you!