## Slide 1: Migration remediation training
25 sites have migrated using the migration script resulting in:
A better scope of what site migration remediation entails.
An accurate expectation of the migration remediation process.
Increased value of the semi-automated migration script.

## Slide 2: Migration remediation completion calculation
Based on our experience migrating sites, we were able to create a formula to calculate how long a site migration remediation would take to complete.
The formula that we calculated was based on one fully-trained, experienced co-op student.
Manual rebuild
5 nodes/hour for rebuild, then comparison checked by peer review takes 30 nodes/hour.
# of published items (nodes) <50 for a 2-day turnaround that includes the secondary comparison check.
Semi-automated
15 nodes/hour to remediate a site that used the migration script. 50 nodes/hour for comparison check.
# of published items (nodes) <200 for a 2-day turnaround that includes the secondary comparison check.
Factors affecting completion time
The formulas are based on one fully trained, experienced co-op or staff member/hour. If more than one co-op student is available the process will be completed faster. Inexperienced co-ops will take longer to complete the remediations.
Complicated pages on the source site with multiple functionalities will take more time (e.g. a page has CTAs inserted in a table and other unusual items on the source site).

## Slide 3: Migration remediation training
The workshop will be available every Tuesday and Thursday afternoon from 1:30 – 3:00 p.m. via Microsoft Teams. This training will include:
A live demonstration of a side-by-side comparison check of a current WCMS site and a WCMS 3 migrated site Known issues and how to make manual corrections
How to make accurate remediation notes on the Site Migration Remediation Tracker spreadsheet
How to find information, access help and accurately report bugs
Training materials and the workshop demo will continue to be updated as WCMS 3 continues to evolve and improve.
You can find more information on the WCMS 3 migration remediation training page. https://uwaterloo.ca/web-resources/wcms-3-users/wcms-3-training-and-support/wcms-3-migration-remediation-training