## Slide 1: WCMS 3.0 Project
WAC Update – June 2020

## Slide 2: Development Timeline
https://uwaterloo.ca/building-the-next-wcms/development-roadmap
New development roadmap live today
  Will be updated week following end of each sprint
Development timeline is separate from migration timeline
  We need to learn more about migration before we are able to set a timeline
  Mock migration activities will play a big part in this
Target is for a migration schedule to be finalized by end of calendar year

## Slide 3: Custom Development
Assessment in progress by IST, completion by the end of June
  Need to assess what is there and compare to what might be taken over by new D8 core (and community contributed) features and functionality
Custom work can begin after core work is materially complete (January 2021)
  After analysis is complete, conversations about what custom development work is done by whom can start
On campus WCMS developers targeted to start their development end of October 2020 (aligned with Beta release of WCMS 3.0)

## Slide 4: Pre-migration activities
Site Improve (pending budget approval)
  Broken link reports
  Accessibility reporting (ALT tags, etc)
Review list of low usage websites (decommission where possible)
  Expect list to be sent out in July 2020
Site content prep
  How-to documentation and/or ITPD course on migration strategies
  Topics include (not limited to): how to conduct content reviews to reduce manual migration work, reduce unused/out-of-date content, and prepare pages with more complex HTML (E.g. tables, columns)
  Evolving Web (WCMS Consultant for April 2020) has some templates to help get started
Information Architecture
  Pending navigation decision

## Slide 5: Migration
IST has increased the priority of migration tooling (working on it sooner), to help POCs better understand what migration will look like
First mock migration expected to start in early November, with feedback to improve the process
  Planned to do this with the WCMS 3 testing group (Michelle, Michael, Elizabeth, Andrew)
We want to be ready to go with migrations in January